NEUROSYNC · NEUROTRINITY

# Business Analysis, Product Requirements & Business

# Feasibility Document

NeuroSync: AI-Powered University Intelligence and Student Support Platform · Version 1.0 Draft · 25 October 2026

education

Table of Contents

NEUROSYNC · BUSINESS ANALYSIS AND FEASIBILITY DOCUMENT

​

Document Purpose	4

1	Executive Summary	4

2	The Business Problem and Opportunity	6

2.1	Problem statement	6

2.2	Evidence that student progression is a real challenge	6

2.3	The main problems NeuroSync aims to address	7

3	Product Vision and Value Proposition	7

3.1	Vision	7

3.2	Value proposition	7

3.3	Value for each stakeholder	9

4	Target Market and Customer Profile	9

5	Lean Business Canvas	11

6	Product Scope: the Four Dashboards	13

6.1	Student dashboard	13

6.2	Lecturer dashboard	13

6.3	Advisor dashboard	13

6.4	Administrator dashboard	14

7	Functional Requirements	14

Business rules	16

8	Key User Journeys	17

Journey A: Lecturer records attendance	17

Journey B: Lecturer enters marks	18

Journey C: Student requests academic support	18

Journey D: Student requests wellbeing support	18

Journey E: Advisor manages a case	19

Journey F: Administrator manages users and data	19

9	Technical Architecture and Feasibility	20

9.1	Proposed logical architecture	20

9.2	Technology approach	20

•	Data processing and machine-learning experimentation: Python.	20

9.3	Technical feasibility assessment	21

10	Data Protection, Security and Responsible AI	21

10.1	Minimum security controls before real-data use	23

10.2	Responsible AI requirements	23

11	Competitor Analysis and Differentiation	24

What NeuroSync should not claim	25

Recommended differentiation	25

12	Business Model and Pricing	25

12.1	Proposed revenue streams	26

12.2	Illustrative annual operating costs	26

12.3	Illustrative revenue scenarios	27

12.4	Recommended commercial approach	27

13	Marketing and Sales Strategy	28

Initial sales process	28

Proposed marketing budget	28

14	Implementation Roadmap	28

Features to defer	29

15	Success Measures and Evaluation	29

16	Key Risks and Mitigation	31

17	Open Decisions	31

18	Conclusion	32

References	32

​

# Document Purpose

This document defines the business problem, supporting evidence, proposed solution, stakeholders, product requirements, user journeys, technical architecture, security and privacy requirements, minimum viable product (MVP), feasibility, commercial model, financial assumptions, risks and measures of success for NeuroSync.

It distinguishes between existing local development work, proposed capabilities and features that still require validation. It is intended to guide product development, institutional discussions, pilot planning and future technical design.

# Executive Summary

NeuroSync is a proposed AI-assisted university intelligence and student-support platform. It aims to help higher-education institutions identify students who may be experiencing academic difficulties and connect them with appropriate support earlier. It brings useful student information, such as attendance, assessment performance and support requests, into a more organised view so that authorised staff can recognise concerns sooner and follow up consistently.

Universities already collect information about academic performance, attendance, assessment completion and learning activity. However, this information may be distributed across learning-management systems, student-information systems, spreadsheets and departmental processes. Staff may consequently find it difficult to build a timely, combined picture of a student’s progress, or to determine whether a concern has received appropriate follow-up. The problem is not simply that institutions lack data. It is that a warning sign may not lead to a clear action.

NeuroSync aims to close this gap by bringing approved student indicators into a central view, presenting possible warning signs and supporting a structured process for human review, referrals and intervention tracking. Its proposed value is not simply predictive analytics. It is the connection between information, a support decision, an assigned action and follow-up.

The platform is intended to provide four dashboards: Student, Lecturer, Advisor and Administrator. Students can view their own published marks and relevant

progress information, and request support by category, such as academic support or wellbeing support. Lecturers can manage attendance registers for their assigned classes and enter marks in accordance with institutional rules. Advisors can review assigned support requests and record follow-up actions. Administrators manage authorised accounts, configurations, integrations and system oversight.

The project is being developed by NeuroTrinity, a team of three Information Technology in Business Systems students. The application currently runs locally. The team has used TypeScript and JavaScript for the interface, Python for data processing and machine-learning experimentation, synthetic student data for testing, and a local Moodle integration. These activities demonstrate development progress, but they do not establish that the platform is production-ready, secure for real student records or validated in a live university environment. The current solution should therefore be described as a working local prototype under development, not a deployed institutional platform.

Recommended next step

Complete a tightly scoped MVP, validate the core workflows with intended users, conduct security and privacy reviews, and seek an appropriately governed institutional pilot. Predictive risk features should remain decision-support tools until they have been evaluated using suitable, authorised and representative data.

The long-term goal is to help institutions move from reacting to academic difficulties after they become serious to identifying possible concerns earlier and responding in a structured way. Success must be measured not only by whether the software produces alerts, but also by whether staff can act on them, whether students receive appropriate support and whether the system handles their information responsibly.

# The Business Problem and Opportunity

## Problem statement

Higher-education institutions need to support students while managing large amounts of academic and administrative information. Attendance records, marks, assessment submissions, learning-platform activity and support requests can help staff understand student progress. However, when these records are difficult to view together, staff may not have a complete picture of a student’s situation. A lecturer may notice missed classes, while an advisor may only become aware of the problem after the student has failed an assessment or requested help.

This creates an opportunity for a platform that helps authorised staff view relevant indicators, review potential concerns and coordinate follow-up. NeuroSync is intended to support this process through role-specific dashboards, student support requests, basic analytics and carefully evaluated AI-assisted risk indicators. It will not replace lecturers, advisors, counsellors or existing institutional systems. Instead, it aims to help them make better-informed decisions and respond more consistently.

## Evidence that student progression is a real challenge

The OECD’s Education at a Glance 2025 reports that, across OECD countries and economies, an average of 43% of new entrants to bachelor’s programmes completed within the expected programme duration. This increased to 59% when an additional year was allowed and 70% after three additional years (OECD, 2025). The figures show that completion timelines are a concern in many systems, although they are not a direct measure of South African dropout rates.

These figures support the importance of student progression and completion. They do not, by themselves, prove that NeuroSync will reduce dropout rates. That would need to be evaluated through a properly designed pilot using an institution’s own baseline data, agreed outcome measures and appropriate comparison methods.

For a South African launch, NeuroTrinity should obtain and verify local completion and dropout statistics from the Council on Higher Education (CHE), the Department of Higher Education and Training (DHET) or relevant institutional

reports before using a specific local percentage in the final pitch.

## The main problems NeuroSync aims to address

| Problem | Possible consequence | NeuroSync’s proposed response |
| --- | --- | --- |
| Student information is spread across systems | Staff may not see a concern early enough | Combine authorised indicators into a structured view where technically and institutionally possible |
| Attendance concerns are noticed late | Repeated absences may go unaddressed | Show attendance patterns for review |
| Marks and assessment performance are difficult to monitor together | Students may fall behind before support is offered | Show relevant marks and progress indicators |
| Support requests are handled inconsistently | Requests may be delayed, misrouted or overlooked | Use a request queue, assigned ownership and status tracking |
| Staff do not have a consistent follow-up process | Interventions may not be recorded or revisited | Record actions, follow-up dates and outcomes |
| AI predictions can be misunderstood | Students may be unfairly labelled | Show indicators as prompts for human review, not as final decisions |

During stakeholder discovery, the team must confirm which of these problems matter most to the first pilot institution rather than assuming every institution has the same needs.

# Product Vision and Value Proposition

## Vision

To help educational institutions support student success through timely information, responsible analytics and coordinated human intervention.

## Value proposition

NeuroSync helps institutions turn student information into organised, actionable support. It is intended to help lecturers notice academic concerns, help students view their own progress and request support, help advisors manage cases and follow-up, and help administrators oversee access and system operations.

Its value is not that it promises to predict every student who may struggle. Its value is the combination of relevant information, clear workflows, role-based access and

a structured process for responding to concerns.

## Value for each stakeholder

        - Students: view their own approved academic information, understand their progress and submit support requests through a clear process.

        - Lecturers: record attendance and assessment marks for assigned classes and review relevant academic indicators.

        - Advisors and support staff: review assigned cases, record interventions, contact students and monitor follow-up.

        - Institutional management: gain an appropriate overview of trends and support activity without needing to inspect every individual case.

        - IT and system administrators: manage users, roles, approved data imports, integrations and system settings.

        - The institution: potentially improve the consistency and timeliness of student support, subject to pilot evaluation.

# Target Market and Customer Profile

The first release should focus on a small number of South African higher-education institutions where the team can access decision-makers, understand existing processes and test the solution responsibly.

| Segment | Role in the business | Main need |
| --- | --- | --- |
| Public universities | Initial target customers | Student progression monitoring and coordinated support |
| Private higher-education institutions | Potential customers | Academic monitoring and support workflow visibility |
| TVET colleges | Potential later customers | Attendance, assessment and student-support coordination |
| Student-success or academic-support departments | Main operational users | Identify concerns and manage follow-up |
| Lecturers and academic managers | Professional users | View assigned classes, attendance and assessment information |

| Segment | Role in the business | Main need |
| --- | --- | --- |
| IT managers and institutional leadership | Buyers and approvers | Security, integration, value for money and governance |
| Students | Main beneficiaries | Understand their progress and access support |

Initial customer profile

An institution that recognises a need to improve student-support coordination, has an identifiable staff member responsible for student success, can provide approved test data or synthetic data for initial evaluation, and is willing to work with NeuroTrinity on a limited pilot.

The initial market should be selected through interviews and pilot discussions rather than by assuming that all institutions will purchase the same product.

# Lean Business Canvas

| - Problem - Student information may be separated across academic and support systems. - Staff may notice attendance or performance concerns too late. - Support requests and follow-up may not be managed consistently. | - Solution - Four role-specific dashboards. - Attendance and assessment recording. - Student view of approved marks and support requests. - Advisor case management and follow-up. - Basic analytics and AI-assisted indicators for human review. | - Unique value proposition - A student-success platform that connects academic indicators, support requests and human-led follow-up in one structured workflow. |
| --- | --- | --- |
| - Customer segments - South African universities and colleges. - Student-success departments, academic managers and institutional IT teams. - Students as the main beneficiaries. | - Channels - Direct meetings with institutional decision-makers. - Demonstrations to academic and student-support teams. - University innovation programmes and incubators. - Partnerships and pilot projects. | - Key metrics - Time taken to review and assign support requests. - Percentage of assigned cases followed up within the agreed period. - Staff and student usability feedback. - Data quality and system reliability. - Model precision, recall and fairness once real-world evaluation is approved. |
| - Revenue streams - Annual or monthly institutional subscriptions. - Once-off onboarding and integration fees where justified. - Optional premium services after they are developed and validated. - Custom reporting only where permitted, anonymised and agreed in contract. | - Cost structure - Software development and maintenance. - Hosting, database, monitoring and backups. - Security, privacy and legal review. - Customer onboarding, support and training. - Sales, marketing and travel. | - Unfair advantage to build - Local institutional workflow knowledge. - A simple and explainable support workflow. - Responsible use of data and clear human oversight. - Evidence from successful, institution-approved pilots. |

The final point is important: NeuroSync should not claim a unique or defensible competitive advantage solely because it uses AI. Its advantage must be demonstrated through usability, institutional fit, reliable workflows, responsible governance and measurable results.

# Product Scope: the Four Dashboards

The four dashboards share the same underlying system but present different information and actions according to each user’s role. A user should not gain access to sensitive information simply because they can log in.

## Student dashboard

Purpose: give students a clear view of their own academic progress and a simple way to request support.

        - View their own published or approved marks.

        - View module progress, relevant deadlines and available academic information.

        - Submit a support request, selecting academic, wellbeing or general support.

        - View the status of their request and relevant updates.

        - Access study-planning and learning-support features where implemented. Access rule: students must not be able to view another student’s marks, profile, risk indicators or support case.

## Lecturer dashboard

Purpose: help lecturers record academic information and identify students who may need academic attention.

        - View assigned classes and modules.

        - Take and update attendance registers.

        - Enter assessment marks and correct mistakes through a controlled process.

        - View relevant student performance and attendance indicators.

        - Refer a student for academic support where appropriate.

Access rule: lecturers should only access the classes, modules and student records authorised for their role. Marks should follow an agreed draft, review and publication process.

## Advisor dashboard

Purpose: help authorised support staff manage student concerns from initial review to follow-up.

        - View assigned support requests and their status.

        - Review relevant academic indicators and case details.

        - Record contact attempts, support actions and follow-up dates.

        - Update case status and record outcomes.

        - Escalate cases when necessary under the institution’s approved process. Access rule: advisors should only see cases and information needed for their duties. Wellbeing or counselling notes require stricter access than ordinary

academic case information.

## Administrator dashboard

Purpose: support authorised system administration and institutional oversight.

        - Manage user accounts and role assignments.

        - Configure approved modules, classes and system settings.

        - Monitor data imports, integration status and system errors.

        - View authorised aggregate reports and audit activity.

        - Manage permissions and help maintain data quality.

Status note

These are the intended dashboard responsibilities. The team should verify each function against the current local prototype and label it as implemented, partially implemented or planned in the project demonstration.

Access rule: administrative access must not automatically grant unrestricted access to confidential counselling records. Technical administration and access to sensitive case content should be separated where possible.

# Functional Requirements

The following requirements provide a foundation for development and later process diagrams. They should be confirmed with the institution before being treated as final.

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-01 | Role-based login | Must have | A user can access only functions allowed by their assigned role. |
| FR-02 | Student academic view | Must have | A student can view their own approved or published marks and relevant progress information. |
| FR-03 | Attendance register | Must have | An authorised lecturer can select an assigned class, record attendance and save the register. |
| FR-04 | Assessment marks | Must have | An authorised lecturer can enter marks, validate them and submit them through the agreed approval or publication process. |
| FR-05 | Support request submission | Must have | A student can submit a request with a category, a description and a confirmation of submission. |
| FR-06 | Support routing | Must have | Requests are sent to the approved team or queue based on category and institutional rules. |
| FR-07 | Academic support review | Must have | Academic requests can be reviewed and approved, returned for clarification or routed according to the agreed process. |
| FR-08 | Case management | Must have | An authorised advisor can assign, update and close a case while recording actions and follow-up dates. |
| FR-09 | Notifications and status | Should have | Users receive appropriate status updates without exposing confidential information. |
| FR-10 | Data import | Should have | An authorised user can import an approved CSV or Excel file, review validation errors and confirm the import before records are changed. |
| FR-11 | Moodle integration | Validate current status | The team can demonstrate the existing local integration and document its supported data, limitations and failure handling. |
| FR-12 | AI-assisted indicators | Later / controlled pilot | Indicators show their basis and limitations and require human review before action. |
| FR-13 | Audit trail | Must have before real-data use | Sensitive record access and important changes are logged with user, action and timestamp. |
| FR-14 | Mobile-friendly layout | Should have | Core workflows remain usable on a phone-sized screen as well as a desktop. |

## Business rules

- Students may only view their own records.

- Lecturers may only update attendance and marks for authorised classes or modules.

- Students must not see unpublished or unapproved marks.

- Academic support requests must follow the agreed review and routing process.

- Wellbeing requests must be routed to the appropriate authorised support team; they must not be treated as ordinary academic cases by default.

- AI-generated indicators must not automatically fail, exclude, discipline or penalise students.

- Corrections to marks, attendance and other important records must be traceable.

- Imported data must be validated before it is used.

- A request must have a clear owner or queue, a status and an agreed next action.

- The institution must define what happens when a request is urgent, misrouted or left without a response.

# Key User Journeys

These journeys explain how the platform should work from the user’s perspective. They can later be converted into BPMN diagrams once the business rules and responsible roles are confirmed.

## Journey A: Lecturer records attendance

- The lecturer signs in.

- The system checks their role and assigned classes.

- The lecturer selects a class and the relevant session.

- The lecturer marks each student’s attendance using the agreed attendance categories.

- The system validates the entries and highlights missing or invalid information.

- The lecturer saves the register.

- The system records the change and updates relevant attendance summaries.

- If a configured attendance pattern needs review, the system may flag it for authorised staff.

Exception: if the lecturer selects the wrong class or makes an incorrect entry, the system should allow an authorised correction and retain an audit record.

## Journey B: Lecturer enters marks

- The lecturer selects an assigned module and assessment.

- The system checks the lecturer’s permission.

- The lecturer enters or imports marks.

- The system validates mark ranges, missing values and duplicate records.

- The lecturer saves the marks as a draft.

- The marks follow the institution’s agreed moderation or approval process.

- Once published, students can view their own marks.

- Any later correction is recorded and handled under the institution’s rules. The team must confirm the grading scale, mark limits, moderation requirements and who is allowed to publish marks.

## Journey C: Student requests academic support

- The student signs in and selects “Request Support”.

- The student chooses Academic Support.

- The student provides the minimum necessary information about the concern.

- The system confirms receipt and creates a request reference.

- The request enters the approved academic support review process.

- An authorised staff member reviews it and approves it for handling, routes it to the correct person or requests clarification.

- An advisor or designated staff member contacts the student and records the action.

- The student receives an appropriate status update.

- The case is closed when the agreed process is complete, with an outcome recorded.

## Journey D: Student requests wellbeing support

- The student selects “Request Support” and chooses Wellbeing Support.

- The system collects only the information necessary for routing and response.

- The request is sent to the institution’s designated, authorised wellbeing team.

- Access to the request and any sensitive notes is restricted to permitted staff.

- Staff follow the institution’s wellbeing and escalation procedures.

- The system records appropriate case status and follow-up information without exposing confidential details to unrelated users.

Important

NeuroSync must not be presented as an emergency service or a replacement for qualified counsellors. The institution must define how urgent or high-risk requests are handled before this workflow is used with real students.

## Journey E: Advisor manages a case

- The advisor opens their assigned case queue.

- The advisor reviews the request and relevant permitted information.

- The advisor confirms the case owner, priority and next action.

- The advisor contacts the student or arranges support.

- The advisor records the intervention and schedules follow-up.

- The advisor checks whether the student received the support.

- The case is closed or escalated according to the agreed rules.

## Journey F: Administrator manages users and data

- The administrator signs in using an approved authentication process.

- The administrator creates or updates a user account.

- The administrator assigns a role and, where needed, class or case permissions.

- If importing data, the administrator uploads the approved file.

- The system validates required fields, duplicates and errors.

- The administrator reviews the results before confirming the import.

- The system records the import and relevant administrative changes.

# Technical Architecture and Feasibility

## Proposed logical architecture

The architecture is documented in layers so the team can explain how the platform works without claiming that every component has already been built.

Presentation layer Student · Lecturer · Advisor · Administrator dashboards ¦ TypeScript / JavaScript web interface

Application and API layer (proposed, to be verified) Authentication · permissions · business rules · request routing · validation

Data layer Users, modules, attendance, marks, support cases and audit records

Analytics layer Python data processing, indicator calculation and controlled ML experimentation

Integration and operations Local Moodle connector · approved file imports · monitoring · backups · notifications

Integration availability and production readiness must be verified.

## Technology approach

        - Frontend: TypeScript and JavaScript for the user interface.

### Data processing and machine-learning experimentation: Python.

        - Learning-platform integration: Moodle, with the existing local integration demonstrated and its actual capabilities documented.

        - Data input: controlled CSV or Excel imports where approved.

        - Storage and backend: the specific database, API and hosting choices must be confirmed against the current codebase before the architecture is finalised.

        - Deployment: production hosting, secure configuration, monitoring and recovery remain items to validate before real institutional use.

This separation is useful because the interface, business rules, data storage and analytics have different responsibilities. It also allows the team to test each part independently.

## Technical feasibility assessment

| Area | Current position | Assessment / next step |
| --- | --- | --- |
| Local prototype | The application runs locally, according to the team | Demonstrate the current build and record known defects |
| Four dashboards | Four role types are defined | Test permissions and confirm the implemented features for each role |
| Moodle integration | Reported as working locally | Document what data is exchanged, how authentication works and what happens when the connection fails |
| Machine-learning experimentation | A model has been tested using synthetic data | Re-evaluate using approved, representative data before making performance claims |
| Production deployment | Not established as complete | Select hosting, configuration, deployment and monitoring approach |
| Security | Production-grade controls not yet confirmed | Complete threat modelling, access testing and security review |
| Institutional adoption | Requires stakeholder validation | Test the workflow with staff and confirm compatibility with institutional processes |

Overall assessment

A local prototype is a useful proof of concept. It is not yet sufficient evidence that NeuroSync is ready for a live university environment. The most important next step is to prove that the core workflows work reliably and securely before expanding the predictive features.

# Data Protection, Security and Responsible AI

NeuroSync could process marks, attendance, contact details and support requests. Some wellbeing information may be especially sensitive. Security and privacy must therefore be part of the design, not features added shortly before launch.

The Information Regulator of South Africa explains that section 19 of the Protection of Personal Information Act (POPIA) requires responsible parties to take reasonable technical and organisational measures to protect the integrity and confidentiality of personal information, identify foreseeable risks, maintain safeguards and regularly verify them (Information Regulator South Africa, n.d.).

NeuroTrinity should work with the pilot institution’s information officer or privacy lead to determine the responsibilities of each party and the required agreements.

## Minimum security controls before real-data use

        - Role-based access control: restrict users to the records and functions required for their responsibilities.

        - Secure authentication: replace the prototype’s mock two-factor step with real authentication and multi-factor authentication where required. Accepting any six digits is a demonstration feature, not security.

        - Encryption: protect information in transit and at rest using appropriately configured encryption.

        - Audit logs: record sensitive access, permission changes, mark changes, imports and case updates.

        - Data minimisation: collect only the information necessary for the stated purpose.

        - Data retention and deletion: agree how long each data category is kept and how it is securely deleted.

        - Secure configuration: protect credentials and secrets, validate inputs, secure sessions and restrict API access.

        - Backup and recovery: test restoration and establish recovery responsibilities.

        - Incident response: define how suspected breaches are reported, investigated and handled.

        - Testing: use synthetic data during development and security testing. Do not upload real student records to an unapproved environment.

These controls are proposed requirements, not a claim that NeuroSync currently meets all of them.

## Responsible AI requirements

Before a predictive model is used in a live institution, NeuroTrinity should:

- Define the exact outcome the model is intended to estimate.

- Use appropriately approved and representative historical data.

- Prevent data leakage between training and evaluation sets.

- Compare the model with a simple baseline.

- Report precision, recall, false-positive and false-negative rates, not accuracy alone.

- Evaluate performance across relevant student groups where lawful and appropriate.

- Explain the main factors contributing to an indicator.

- Monitor model performance and data drift over time.

- Allow authorised staff to review, challenge and override an indicator.

- Prohibit automatic academic penalties or decisions based solely on a prediction.

Moodle’s own documentation distinguishes between descriptive, diagnostic, predictive and prescriptive analytics and notes that models should be selected to match institutional priorities and monitored for performance (Moodle Documentation, n.d.). This supports the need for a clear purpose and ongoing evaluation rather than assuming that an AI score is automatically reliable.

# Competitor Analysis and Differentiation

NeuroSync operates in a market where learning platforms, student-success systems and general analytics tools already exist. Its business case must explain why an institution would need it in addition to its existing tools.

| Alternative | Established strength | NeuroSync’s potential position |
| --- | --- | --- |
| RUNG | Markets student academic insights and early identification of students who may need help (RUNG, n.d.) | NeuroSync can differentiate through its specific support-request, case ownership and follow-up workflow, if validated in practice. |
| EAB Navigate360 | Student engagement, advising, communication and student-success workflows (EAB, n.d.) | NeuroSync may appeal to institutions seeking a simpler, locally tailored pilot, but must prove its value and support capability. |

| Alternative | Established strength | NeuroSync’s potential position |
| --- | --- | --- |
| Moodle analytics | Provides learning analytics and reports within the Moodle ecosystem (Moodle Documentation, n.d.) | NeuroSync may connect Moodle-derived indicators with attendance, marks and support workflows where approved and technically feasible. |
| Blackboard tools | Offers learning-platform features including grade views, activity information and instructor-facing student information (Blackboard Help, n.d.) | NeuroSync must demonstrate additional workflow value rather than duplicate information already available in the learning platform. |
| General reporting tools such as Power BI or Tableau | Visualisation and reporting across connected datasets (Microsoft, n.d.) | NeuroSync’s potential difference is its role-based operational workflow, not dashboard charts alone. |

## What NeuroSync should not claim

The team should not claim that competitors lack AI, do not support student intervention or cannot integrate with institutional systems unless a reliable source supports that statement. Likewise, NeuroSync should not claim to be more accurate, more secure or cheaper without a fair comparison.

## Recommended differentiation

- Connected workflow: a concern can move from an indicator or student request to an assigned staff member, intervention and follow-up.

- Clear role separation: each dashboard presents the actions and information appropriate to the user’s responsibilities.

- Practical pilot approach: begin with a limited set of workflows and expand only when the institution confirms the value.

- Responsible analytics: make indicators understandable, subject to human review and evaluated before being used to influence student support.

# Business Model and Pricing

The figures below are proposed pricing assumptions to be tested with institutions. They are not confirmed market prices.

## Proposed revenue streams

| Revenue stream | Proposed amount | Conditions |
| --- | --- | --- |
| Institutional subscription | R20 per student per month | Equals R240 per student per year; confirm whether this is commercially acceptable |
| Introductory offer | R15 per student per month | Limited launch offer, subject to an agreed period and minimum contract |
| Onboarding and integration | R30,000 once-off | Only where the institution requires and agrees to the work |
| Premium institutional support | R5,000 per month | Only once the premium service has been developed and its scope defined |
| Custom reporting | R15,000 per report | Only if permitted by contract, privacy rules and the institution’s approved purpose |

R20 per month equals R240 per year. The monthly and annual figures describe the same price, so one standard price should be chosen and the two must not be mixed with other pricing models in the business plan.

The introductory price of R15 per student per month should also have a clear start date, end date, eligibility rules and renewal price. If the intention is to offer a discount only during October and November, that should be stated explicitly in the contract and the financial projection.

## Illustrative annual operating costs

The following estimates are initial planning assumptions. They need quotations and validation before being presented as an approved budget.

| Cost item | Monthly estimate | Annual estimate |
| --- | --- | --- |
| Cloud hosting and database | R3,000 | R36,000 |
| Monitoring, email and security services | R1,500 | R18,000 |
| Domain, SSL and backups | R500 | R6,000 |
| Marketing, travel and pilot support | R4,000 | R48,000 |
| Two developers at R15,000 each | R30,000 | R360,000 |
| One business analyst | R15,000 | R180,000 |
| Total | R54,000 | R648,000 |

This budget does not necessarily include all production costs, taxes, legal and privacy advice, insurance, payment fees, staff benefits, contingency, additional customer support or unexpected infrastructure costs. The actual cost may therefore be higher.

## Illustrative revenue scenarios

For consistency, the following examples use a subscription price of R240 per student per year. This is the annual equivalent of R20 per student per month (R20 for twelve months) and not a separate pricing model.

| Scenario | Subscription revenue | Onboarding fees | Total before other revenue |
| --- | --- | --- | --- |
| One institution with 10,000 students | R2,400,000 | R30,000 | R2,430,000 |
| Two institutions with 10,000 students each | R4,800,000 | R60,000 | R4,860,000 |
| Three institutions with 10,000 students each | R7,200,000 | R90,000 | R7,290,000 |

These scenarios assume that all students are billable for a full year and that each institution pays the full onboarding fee. They do not account for discounts, delayed contract starts, payment delays or additional costs.

Against the R648,000 annual cost estimate, three institutions with 10,000 students each would produce R6,642,000 more than that estimate before taxes, excluded expenses and any other adjustments. This is an illustrative operating surplus, not a guaranteed profit.

At R20 per month per student, subscription revenue for 30,000 students would be R7,200,000 per year. The financial model must choose one standard price and apply it consistently.

## Recommended commercial approach

Start with a clearly scoped three-month pilot. Agree the number of users, features, data rules, success measures, support responsibilities and exit arrangements before the pilot begins. At the end, present evidence of usability, workflow improvements, reliability and staff feedback. Convert the pilot to a paid contract only if the institution agrees that the results justify the cost.

# Marketing and Sales Strategy

A business-to-business sales approach is recommended, because universities and colleges, rather than individual students, are the proposed paying customers.

## Initial sales process

- Identify institutions with a relevant student-success or academic-support need.

- Contact the appropriate decision-maker, such as a student-success manager, academic leader or IT manager.

- Conduct a discovery meeting to understand existing systems, processes, concerns and purchasing requirements.

- Demonstrate the local prototype using synthetic data.

- Agree on a small pilot with defined scope and measures.

- Collect feedback and report results honestly.

- Refine the product and propose a paid agreement if the pilot demonstrates value.

## Proposed marketing budget

| Activity | Monthly budget |
| --- | --- |
| Demonstration and marketing materials | R1,000 |
| Travel to meetings and demonstrations | R1,500 |
| Pilot support and customer engagement | R1,500 |
| Total | R4,000 |

The team should prioritise direct conversations and demonstrations over expensive broad advertising in the early stages. Institutional buying decisions usually require confidence in the product, its security, its cost and its fit with existing systems.

# Implementation Roadmap

The roadmap below is a proposed plan. Timing depends on team capacity, institutional access and the results of technical and privacy reviews.

PHASE

1

Confirm the requirements

- Review the current code and prototype.

- Confirm the four dashboards and implemented functions.

- Interview relevant staff and agree the first workflow.

- Document requirements, business rules and data permissions.

PHASE

2

Stabilise the core MVP

- Test login and role-based access.

- Test attendance and marks workflows.

- Complete support request routing and case follow-up.

- Validate data imports and error handling.

- Fix major usability and reliability issues.

PHASE

3

Prepare for an approved pilot

- Complete privacy and security review.

- Confirm hosting and authentication arrangements.

- Test backup, recovery and audit logging.

- Train pilot users and document support procedures.

- Obtain formal approval before processing real student data.

PHASE

4

Evaluate and improve

- Run the agreed pilot.

- Measure request response times, case follow-up, usability and reliability.

- Investigate false alarms and missed concerns if AI indicators are tested.

- Gather staff and student feedback.

- Decide whether to continue, revise or stop each feature.

## Features to defer

To prevent scope creep, advanced predictive dropout scoring, wellbeing prediction, broad AI-companion functions, complex real-time analytics and additional integrations should be deferred until the core workflows are reliable, the institution approves the use of data and the team has evidence that these features are needed.

# Success Measures and Evaluation

The following measures are proposed for a pilot. They are targets to discuss and agree with the institution, not claims of current performance.

| Measure | Proposed pilot target | How to measure |
| --- | --- | --- |
| Core workflow completion | At least 95% of agreed test scenarios pass before pilot sign-off | Documented functional testing |
| Support request ownership | 100% of submitted requests receive an owner or designated queue | System records |
| Timely follow-up | At least 60% of high-priority cases receive the first documented follow-up within the agreed seven-day period | Case timestamps |
| Advisor engagement | At least 70% of designated advisors use the system monthly during the pilot | Usage logs |
| Usability | Most pilot users can complete key tasks without assistance after training | Observed task tests and feedback |
| Data quality | All imported records pass agreed validation or are flagged for correction | Import reports |
| Model performance | Establish a baseline and evaluate precision, recall and error rates before setting a production target | Approved evaluation dataset |
| Student outcomes | Investigate changes in relevant academic outcomes over time | Baseline and follow-up analysis, with suitable comparison where feasible |

A target such as a 10% reduction in dropout or module failure should be treated as a research hypothesis, not a promise. A short pilot may not provide enough evidence to establish whether the platform caused a change in student outcomes.

# Key Risks and Mitigation

| Risk | Potential impact | Mitigation |
| --- | --- | --- |
| Personal information is exposed | Harm to students and loss of institutional trust | Data minimisation, access controls, encryption, audit logging and privacy review |
| Model flags students incorrectly | Unnecessary intervention or missed support | Human review, threshold testing, performance monitoring and a clear challenge process |
| Staff do not use the system | The platform does not improve existing processes | Involve users in design, keep workflows simple and provide training |
| Integration fails or data is outdated | Incorrect dashboards and misleading indicators | Validate imports, show data freshness and handle errors clearly |
| The product duplicates existing systems | Low adoption and weak value proposition | Confirm existing capabilities and integrate only where useful |
| Project scope becomes too broad | Delays and unfinished features | Prioritise the MVP and defer non-essential functions |
| Costs exceed estimates | Cash-flow pressure | Validate quotations, maintain contingency and review costs monthly |
| The institution is slow to approve a pilot | Delayed launch and revenue | Start stakeholder engagement early and use synthetic data while approvals are pending |

# Open Decisions

These decisions should be resolved with the institution and the development team before the workflow diagrams and implementation specifications are treated as final.

- What attendance statuses will be used, and who can correct them?

- What grading scale, mark validation and moderation process apply?

- Who approves and publishes marks?

- Which support categories will be available to students?

- Who approves academic support requests, and what does “approval” mean in the institution’s process?

- Which team handles each type of request?

- How will urgent wellbeing requests be escalated?

- Who owns an unassigned or overdue case?

- What notifications may be sent, and what information can they contain?

- Which Moodle data is currently available through the local integration?

- What data is allowed to be imported, where may it be stored and how long may it be retained?

- Which role may view each data category?

- What evidence will be required before AI indicators can be tested with real student data?

# Conclusion

NeuroSync has the potential to become a useful student-success platform by connecting academic information with a structured process for requesting, assigning and following up on support. The four-dashboard approach provides a clear starting point for separating student, lecturer, advisor and administrator responsibilities.

The strongest next step is not to add every possible AI feature. It is to make the essential workflows reliable, demonstrate that each role can complete its tasks, validate the system with stakeholders and establish security and privacy safeguards before real student information is used. The team should also evaluate the existing prototype honestly, distinguish implemented features from planned ones and use pilot evidence to support its business case.

NeuroSync should ultimately be judged by whether it helps an institution respond to student needs more effectively, not by the number of dashboards or the percentage displayed by a model trained on synthetic data.

# References

Blackboard Help (n.d.) Student Overview. Available at: Blackboard Help website (Accessed: 25 October 2026).

EAB (n.d.) Navigate360: Higher Education’s Leading CRM. Available at: https://eab.com/solutions/navigate360/ (Accessed: 25 October 2026).

Information Regulator South Africa (n.d.) POPIA: Security Safeguards. Available at: https://inforegulator.org.za/popia/ (Accessed: 25 October 2026).

Microsoft (n.d.) What is Power BI? Available at:

https://learn.microsoft.com/en-us/power-bi/power-bi-overview (Accessed: 25 October 2026).

Moodle Documentation (n.d.) Analytics. Available at: https://docs.moodle.org/500/en/Analytics (Accessed: 25 October 2026).

OECD (2025) Education at a Glance 2025: OECD Indicators. Paris: OECD Publishing. Available at: https://doi.org/10.1787/1c0d9c79-en (Accessed: 25 October 2026).

RUNG (n.d.) RUNG: Every step up is intentional. Available at: https://www.rung.co.za/ (Accessed: 25 October 2026).